How will this Saas work o primary school and secondary school?

Database and Bachend Programming
1. Database connection to the backend?(using Postgress on Supabase)

2. What are models and what are schemas( school.py as a model and school.py as a schema)

Running migrations?

Creating authentication api endpoint( endpoints are like doors into you app) eg front door which is main entrance = /homepage, principa’s office = /admin, students entrance = /students, login desk = /auth/login   (each door does something different)

And after connects routes to the main app….

  School Model - Database table for schools

  ✅ School Schemas - Forms for creating/updating schools

  ✅ Auth Endpoints - 3 API routes:

- /api/v1/auth/register - Create new user

- /api/v1/auth/login - Login and get token

- /api/v1/auth/me - Get my info (protected)

  ✅ Security - Token validation for protected routes

# Implementation Plan - Academic Management

Establish the foundational models and APIs for academic operations, including years, terms, classes, students, and teacher assignments.

## Suggested Architecture

To ensure a "SaaS" ready and scalable system, I propose the following structure:

- AcademicYear: Manages the high-level grouping (e.g., 2026).

- Term: Sub-divisions of a year (e.g., First Term).

- Classroom: Represents a grade and section (e.g., Grade 10-A).

- Student: Extended profile for users with the 'student' role.

- Teacher: Extended profile for users with teaching roles.

- Subject: (New Suggestion) Decouple subjects from classes to allow flexible assignment.

## Proposed Changes

### [Backend]

#### [NEW]

#### academic_models.py

Create models for:

- AcademicYear:

id, school_id,

name, start_date, end_date, is_current

- Term:

id, academic_year_id,

name, start_date, end_date, status

- Classroom:

id, school_id,

name, grade_level, section

#### [NEW]

#### student_models.py

- Student:

id, user_id (FK), school_id, admission_number, date_of_birth, gender, guardian_name, guardian_phone

- Enrollment:

id, student_id, classroom_id, term_id, enrolled_at, status

#### [NEW]

#### subject_models.py

- Subject:

id, school_id,

name, code

- TeacherAssignment:

id, teacher_id (User FK), classroom_id, subject_id, term_id

#### [Schemas & Services]

- Create corresponding Pydantic schemas in app/schemas/ for each new model.

- Implement specialized services in app/services/ (e.g., AcademicService, StudentService).

#### [Routers]

- api/v1/academic.py: Handle Year, Term, and Class CRUD.

- api/v1/students.py: Handle Student profile and Enrollment.

- api/v1/assignments.py: Handle Teacher to Class/Subject assignments.

## Multi-Tenancy Strategy

- Every record will include a school_id column.

- API logic will strictly filter by current_user.school_id.

- For Students/Teachers, the

User record already has school_id, but we'll include it in sub-tables for performance and redundancy where appropriate.

## Verification Plan

### Automated Tests

- Script tests/test_academic_api.py to verify:

  - Creating a Year and Term.

  - Creating a Class.

  - Registering a User as a Student and enrolling them.

  - Assigning a Teacher to a Class.

### Manual Verification

- Use Swagger UI (/docs) to verify the relationships and constraints (e.g., cannot delete a year that has active terms).

I have completed the implementation of Phase 2: Academic Management! 🎓

The following features are now live and pushed to GitHub:

- Academic Years & Terms: Full CRUD support for managing school periods.

- Classrooms/Grades: Manage grade levels and sections (e.g., Grade 10-A).

- Student Management: Register students and enroll them into classes for specific terms.

- Subject & Teacher Assignments: Create subjects and assign teachers to specific classes/subjects.

- Multi-Tenant Isolation: Verified that all new data is strictly separated by school_id.

You can review the updated walkthrough.md for details on the new files and how to test them.

Ready to move on to the next phase? I suggest we look into Attendance Tracking or Fee Management next. What do you think?

# Implementation Plan - Attendance & Grades

Implement features for tracking student attendance and managing academic performance through assessments and automated grade calculations.

## Proposed Changes

### [Backend]

#### [NEW]

#### performance_models.py

Create models for:

- Attendance:

id, school_id, student_id, classroom_id, term_id,

date, status (Present/Absent/Late), remarks.

- Assessment:

id, school_id, classroom_id, subject_id, term_id, title, type (Exam/Quiz/Assignment), total_marks, weight (percent).

- Grade:

id, student_id, assessment_id, marks_obtained, remarks.

#### [Schemas]

- Create AttendanceCreate, AssessmentCreate, GradeCreate, and corresponding Response schemas.

#### [Services]

##### AttendanceService

- mark_attendance: Record status for a list of students in a class.

- get_attendance_report: Aggregate attendance % for a student or class.

##### GradeService

- enter_marks: Batch entry for student marks in an assessment.

- calculate_final_grades: Logic to compute weighted averages for a subject in a term.

##### ReportService

- Implement PDF generation using reportlab.

- Endpoint to generate "Transcript" or "Report Card".

#### [Routers]

- api/v1/attendance.py: Daily attendance marking.

- api/v1/grades.py: Assessment management and mark entry.

- api/v1/reports.py: PDF report generation.

## Multi-Tenancy

- All queries will include school_id filter based on

current_user.

- Teachers can only mark attendance/grades for classes they are assigned to.

## Verification Plan

### Automated Tests

- Script tests/test_performance_api.py:

  - Verify attendance marking for a class.

  - Verify grade entry and weighted calculation logic.

  - Test PDF generation endpoint response.

### Manual Verification

- Check generated PDF layout and data accuracy.

- Verify that a teacher from School A cannot mark attendance for School B.

# Walkthrough - Attendance & Grades Implementation (Phase 3)

I have successfully implemented Attendance tracking, Grade management, and PDF Report generation.

## New Features Implemented

### 1. Attendance Tracking

- Bulk Marking: Teachers can mark an entire class as present/absent for a specific date in one request.

- Reporting: Automated attendance percentage calculation per student.

### 2. Grade Management

- Assessments: Support for Exams, Quizzes, and Assignments with custom weightage (e.g., Exam = 70%, Quiz = 30%).

- Bulk Mark Entry: Teachers can enter marks for a whole class at once.

- Weighted Calculation: Automated final grade calculation based on assessment weights.

### 3. Professional Reporting

- PDF Report Cards: Automated generation of student report cards using the reportlab library.

- Transcripts: Summarizes attendance and academic performance in a clean PDF layout.

## Technical Details

### New Models

performance.py:

Attendance,

Assessment,

Grade

### Services

attendance_service.py

grade_service.py

report_service.py

## How to Test

- Ensure reportlab is installed (pip install reportlab).

- Start the backend server.

- Visit http://localhost:8000/docs.

- Use the new endpoints under tags: Attendance Management, Grade Management, and Reporting.

TIP

Try the /reports/report-card/{student_id} endpoint to download a generated PDF!

# Implementation Plan - Fee Management & Payments

Implement a secure and transparent system for managing school fees, payments, and financial reporting.

## Core Concepts

- FeeCategory: Types of fees (Tuition, Library, Uniform, etc.).

- FeeStructure: Defines the total amount due for a specific Grade/Classroom and Term.

- Payment: Records a transaction made by a student.

- FeeBalance: Dynamic calculation of (Total Due - Total Paid).

## Proposed Changes

### [Backend]

#### [NEW]

#### finance_models.py

Create models for:

- FeeStructure:

id, school_id, classroom_id, term_id, total_amount, description.

- FeeItem: (Optional) Breakdown of the structure (e.g., Tuition: $500, Lab: $50).

- Payment:

id, school_id, student_id, term_id, amount_paid,

date, payment_method, reference_number, recorded_by_id (User FK).

#### [Schemas]

- Create FeeStructureCreate, PaymentCreate, PaymentResponse, and BalanceResponse schemas.

#### [Services]

##### FinanceService

- setup_fee_structure: Define costs for grades/terms.

- record_payment: Register a payment and generate an internal receipt ID.

- get_student_balance: Calculate remaining balance for a student in a term.

- get_financial_summary: Aggregate data for admin dashboard (Total Collected vs. Total Expected).

#### [Routers]

- api/v1/finance.py: Endpoints for structures and payments.

- api/v1/finance_reports.py: PDF Receipt and Statement generation.

## Security & Sensitivity

- Role Control: Only users with bursar or school_admin roles can record payments or edit structures.

- Auditability: recorded_by_id and timestamp will be logged for every payment.

- Data Integrity: Use database transactions to ensure payment consistency.

## Verification Plan

### Automated Tests

- Script tests/test_finance_api.py:

  - Setup a fee structure for Grade 10.

  - Record multiple partial payments for a student.

  - Verify if the balance is correctly calculated after each payment.

  - Test unauthorized payment recording (e.g., a teacher trying to record a payment).

### Manual Verification

- Generate and inspect a Payment Receipt PDF.

- Check the term-end financial report for totals

# Walkthrough - Fee Management & Payments Implementation (Phase 4)

I have successfully implemented the Fee Management and Payment system, focusing on financial accuracy and security.

## New Features Implemented

### 1. Fee Configuration

- Fee Structures: Define total fees required for specific classes and terms.

- Grade-Based Fees: Easily set different fees for different grade levels.

### 2. Payment Processing

- Secure Recording: Only Bursars and Admins can record payments.

- Payment Methods: Support for Cash, Bank Transfer, and Mobile Money.

- Audit Logs: Every payment records the ID of the staff member who processed it.

### 3. Balance Management

- Live Calculations: Real-time balance checking for every student.

- Payment History: Comprehensive log of all transactions per student.

### 4. Financial Reporting

- Professional Receipts: Automated PDF generation for every payment.

- Termly Reports: Ready for integration into the admin dashboard for total collection tracking.

## Technical Details

### New Models

finance.py:

FeeStructure,

Payment

### Services

finance_service.py

finance_report_service.py

## How to Test

- Start the backend server.

- Visit http://localhost:8000/docs.

- Login as a Bursar or School Admin.

- Use the Fee Management & Payments and Financial Reporting tag sections.

IMPORTANT

To test balance logic, ensure a student is enrolled in a classroom that has an active fee structure for the current term.

# Walkthrough - School Management System Backend (Phase 1-5)

I have completed the core backend development for your multi-tenant School Management System. The system is now robust, secure, and ready for frontend integration.

## Key Modules Implemented

### 1. Multi-Tenant Foundation

- Schools & Authentication: Registration, Login, and JWT-based security.

- Role-Based Access (RBAC): Distinct permissions for super_admin, school_admin,

teacher, bursar, and

student.

### 2. Academic Management

- Academic Years & Terms: Hierarchical tracking of school periods.

- Classrooms & Enrollment: Grade levels, sections, and student assignment logic.

- Subjects & Teachers: Curriculum definition and teacher-classroom assignments.

### 3. Student Performance

- Attendance: Daily tracking with bulk marking capabilities.

- Grades & Assessments: Exams/Quizzes with weighted average calculations.

- PDF Report Cards: Automated generation of performance summaries.

### 4. Fee Management & Finance

- Fee Structures: Define costs per grade/term.

- Secure Payments: Record transactions with audit trails.

- Automated Balances: Real-time debt tracking.

- PDF Receipts: Instant generation of official payment docs.

## Verification & Quality Assurance

I've provided two ways to verify the system:

- Master Integration Test: A single script that simulates a full school lifecycle (Setup -> Enroll -> Pay -> Report).

  - File:

master_lifecycle_test.py

- Interactive API Docs: Explore every endpoint manually via Swagger.

  - URL: http://localhost:8000/docs

TIP

Refer to the

Testing & QA Guide for detailed instructions on how to test each module.

## Getting Started

- Start the server: python -m uvicorn app.main:app --reload

- Run the master test: python backend/tests/master_lifecycle_test.py

- Check the backend/tests/ folder for individual test files.

All changes have been successfully pushed to the main branch of your GitHub repository.